## Slide 1: Should ChadaTech Move to Scrum-Agile?
Lessons from the SNHU Travel pilot | Jonathan Pineset | CS 250 | October 2026
Notes: Leadership asked whether every development team should move from waterfall to Scrum-Agile. Our team piloted Scrum on the SNHU Travel booking application. This presentation explains how Scrum works, compares it to waterfall using what happened on our project, and ends with a recommendation.

## Slide 2: The pilot gave us a clear answer: Agile handles change
40% vs 15%
success rate reported for agile initiatives compared to waterfall projects (Mishra & Alzoubi, 2023)
1 sprint
to absorb SNHU Travel's mid-project shift to detox and wellness travel
0
deadlines moved after the change in direction
Recommendation: adopt Scrum across development teams in phases, while keeping room for a hybrid approach on fixed-scope work.
Notes: The short version. Mishra and Alzoubi (2023) report that roughly 40 percent of agile initiatives succeed compared to 15 percent of waterfall projects, and agile projects fail less often. Our own pilot backs that up. When SNHU Travel changed direction mid-project, Scrum let us absorb it in one sprint without moving the deadline. My recommendation is a phased rollout, with a hybrid option where scope is truly fixed.

## Slide 3: Four roles, each with a clear job
Product Owner
Represents the client, writes user stories, and orders the backlog by value.
Why it matters: one voice decides priorities, so changes get handled quickly.
Scrum Master
Coaches the team on Scrum, runs the events, and removes blockers.
Why it matters: protects the sprint from interruptions and keeps work visible.
Developers
Turn stories into working, modular code each sprint and flag problems early.
Why it matters: small increments mean feedback arrives in weeks, not months.
Testers
Write test cases from acceptance criteria and test alongside development.
Why it matters: quality is built in early instead of checked at the end.
Notes: Product Owner: on our project, Christy brought the wellness change straight to the team and reprioritized the backlog. Magnussen et al. (2024) found the Product Owner's main contributions are prioritizing, communicating, and being available so developers get quick answers. Scrum Master: Ron immediately asked whether the schedule was changing. Developers: when I updated the Slide Show, I also found and reported two hidden defects. Testers: Brian updated his test cases as soon as the direction changed.

## Slide 4: Every sprint runs the full SDLC on a small slice
1. Plan
Pick the highest-value stories and estimate them with story points.
2. Design
Design just enough for this sprint's stories.
3. Develop
Build working code in small, modular pieces.
4. Test
Test against acceptance criteria during the sprint.
5. Deploy
Release a working increment the client can see.
6. Review
Get client feedback in the Sprint Review, then improve in the Retrospective.
In waterfall, each phase happens once for the whole project. In Agile, the cycle repeats every sprint, so mistakes and changes surface early.
Notes: Each phase still exists in Agile, but it happens inside every sprint on a small set of stories. Planning keeps work focused. Design stays lightweight. Development produces working code. Testing happens before a story counts as done. Deployment gives the client something real. Review closes the loop: the Sprint Review gathers stakeholder feedback, and the Retrospective improves the process. Kantola et al. (2022) found that when developers lack visibility into upcoming work, new requirements cause unnecessary rework, which is what this repeating cycle prevents.

## Slide 5: Waterfall and Agile handle work differently
 | Waterfall | Scrum-Agile
Requirements | Locked at the start | Refined every sprint
Testing | A phase near the end | Built into every sprint
Customer | Involved at start and finish | Reviews working software each sprint
Change | Expensive; reopens earlier phases | Expected; handled through the backlog
Delivery | One large release | Small, frequent increments
Notes: Waterfall moves through requirements, design, build, test, and release one time, in order. That works when requirements are stable. Agile repeats the cycle in short sprints, keeps the customer involved, and treats change as normal. Mishra and Alzoubi (2023) stress that the real question is which method fits a particular project, not which one is always better.

## Slide 6: The wellness pivot: waterfall vs. Agile
Waterfall
Requirements signed off
Months of building
Wellness change arrives
Reopen requirements and redesign
Retest everything
Result: deadline slips, and work built for the old direction is wasted.
Scrum-Agile
Sprint delivers features
Wellness change arrives
Product Owner reprioritizes backlog
Next sprint updates content
Sprint Review with client
Result: same deadline. The modular code only needed new images, text, and a title.
Notes: This is the most important slide for leadership. Under waterfall, the change would have arrived after requirements were signed off, forcing us to reopen documents, redesign, and retest, and the deadline would likely have slipped. Under Scrum, Christy reprioritized the backlog, I updated the Slide Show content in one sprint, and testing kept pace. While updating it, I also caught a display bug and a file name mismatch that waterfall would not have surfaced until the final testing phase.

## Slide 7: Choosing an approach: five factors to weigh
Factor | Lean Agile when... | Lean waterfall when...
Requirement stability | Requirements are likely to change | Requirements are fixed and fully known
Customer involvement | Client can review work often | Client is available only at milestones
Team and location | Small, cross-functional teams | Large teams with strict hand-offs
Regulation and documentation | Light documentation is acceptable | Heavy compliance documentation is required
Scope and budget | Scope can flex to meet a date | Fixed scope and fixed budget contracts
SNHU Travel landed on the Agile side of every factor except fixed dates, and Scrum still met them.
Notes: No method fits every project. Agile works best when requirements are uncertain, the customer can stay involved, and teams are small and cross-functional. Waterfall still fits fixed, well-understood, heavily regulated work. Mishra and Alzoubi (2023) note that many organizations use hybrid approaches for exactly that reason. SNHU Travel was entering a new market, its requirements changed mid-project, and the Product Owner was available, all of which point to Agile.

## Slide 8: Recommendation: a phased move to Scrum
Train and dedicate Product Owners so priorities and answers come quickly (Magnussen et al., 2024).
Treat leadership and culture as the real work. Iqbal (2025) reports these are now the top barriers to Agile.
Use shared boards and backlogs so every team can see upcoming work (Kantola et al., 2022).
Allow a hybrid approach for fixed-scope, compliance-heavy projects (Mishra & Alzoubi, 2023).
Notes: My recommendation is to expand Scrum team by team instead of all at once. First, train dedicated Product Owners. Second, leaders need to support the change, since Iqbal (2025), summarizing Digital.ai's 17th State of Agile Report, notes that leadership, culture, and alignment are now the biggest barriers, and that Scrum remains the most-used framework. Third, standardize on a shared tool such as Jira. Fourth, keep a hybrid option for fixed-scope work. AI acknowledgment: I used Claude (Anthropic) to help organize and draft this presentation, and the project examples come from my own course work.

## Slide 9: References
Cobb, C. G. (2015). The project manager's guide to mastering agile: Principles and practices for an adaptive approach. Wiley.
Iqbal, M. (2025, September 14). How the state of agile has evolved over 17 reports. Scrum.org. https://www.scrum.org/resources/blog/how-state-agile-has-evolved-over-17-reports
Kantola, K., Vanhanen, J., & Tolvanen, J. (2022). Mind the product owner: An action research project into agile release planning. Information and Software Technology, 147, Article 106900. https://doi.org/10.1016/j.infsof.2022.106900
Magnussen, E. F., Havnelid, E., & Molléri, J. S. (2024). The product owner and its impact on success and challenges in agile Scrum projects: An interview study. Procedia Computer Science, 239, 1157–1164. https://doi.org/10.1016/j.procs.2024.06.282
Mishra, A., & Alzoubi, Y. I. (2023). Structured software development versus agile software development: A comparative analysis. International Journal of System Assurance Engineering and Management, 14(4), 1504–1522. https://doi.org/10.1007/s13198-023-01958-5
Notes: Sources cited in this presentation. Four of the five were published within the last five years; the Cobb textbook is the course text.